Embedded Systems Development Group Meeting 1
Meeting Details:
- Time: 1:00pm – 2:10pm
- Date: 31/10/13
- Location: Project room
Minute’s taker: Thomas West
Meeting Agenda:
- A discussion of previous experience areas
- A discussion of the areas of a project that interest or are applicable to individuals
- Assign weekly research between group members
- Discuss source control and methods of storing code/documents
- Decide on when the next meeting will be

In Attendance:
Name:	Attended:
Thomas West	YES
Timothy Norris	YES
Gregory Masters	YES
Alex Hobbs	YES
Richard Clark	YES
Hevlain Nana	YES
James Dibble	YES

Weekly Research:
The team each decided on an important area to research and discuss in the next meeting. This was something relevant to the area that they are likely to be working on though this was agreed to be finalised in the next meeting.
Name	Research area
Thomas West	The caching of audio files to a device
Greg Masters	Wi-Fi beacon identification for getting an approximate location
Alex Hobbs	The control panel we are to use and how best to communicate with it
Hevlain Nana	Security issues and best practices with the project
James Dibble	Entity relational mapping and research into the use of API’s
Richard Clark	The use of pulse audio for audio streaming including synchronisation
Tim Norris	How best to structure the database and manage it

Discussion of previous experience and project interests:
The group each discussed what they have done over the past years at University including any personal or work tasks that could be relevant. This helped everybody to see the skills that the group possessed and where we may need to research. We forked this to delegate between us important areas to research and discuss at the next meeting.
Source Control:
There were a number of source control methods discussed including GIT, SVN and TFS. After some debate on the topic, taking into consideration past experience, extensibility and compatibility the group decided to use GIT. There was also some discussion on continuous integration. There was some interest in the use of Travis CI. The group decided that this would be one of the areas that we will need to research further.
Hardware:
The group discussed which board they thought would be most suitable for use and decided to use one of the suggested boards, the IGEP. Some of the group members had done some work on this board before and the built in Wi-Fi and other technical specifications met the requirements.
Follow up meeting:
- Time: 1:00pm
- Date: 07/11/13
- Location: TBD