Embedded Systems Development Group Meeting 3
Meeting Details:
- Time: 1:00pm – 2:00pm
- Date: 28/11/13
- Location: Project Room
Minute’s taker: Thomas West
Meeting Agenda:
- A discussion of the previous meeting minutes
- Assign weekly research between group members
- Individual hand-in
- Functional specification
- Streaming
- Connecting to the UWE network
- The prospects of a coding standard manual
In Attendance:
Name:	Attended:
Thomas West	YES
Timothy Norris	YES
Gregory Masters	YES
Alex Hobbs	YES
Richard Clark	YES
Hevlain Nana	YES
James Dibble	YES

Weekly Research/work delegation:
The team has agreed to each be assigned a piece of work to do over the week and discuss what they have discovered to the group in this weekly meeting. The aim of this weeks delegation was to get some good functionality, particularly the streaming working to a point.
Name	Research area
Thomas West	Help with MVC, work on the web servers with the streaming of data
Greg Masters	Continue work on the client try to get some streaming working
Alex Hobbs	More work on the keypad
Hevlain Nana	Continued work on the functional specification and documentation
James Dibble	Streaming with the web server
Richard Clark	Try to get the client to interact with server and build for the iGEP
Tim Norris	Finish research into MVC and start creating the project in source control

Reference hand-in:
The group discussed the best way to hand in the detailed references part of the assignment. It was agreed that the best thing to do would be to come together with our work in order to hand in together.
Functional specification:
The group discussed the functional specification and how it should be written. There were some unclear areas around the content of the document so these had to be worked out. There is now a clear guide of what should be in it. It will include concise, generalised technical information about how the finished project will work.
Streaming:
The group discussed the progress that has been made in terms of the streaming the data between client and server. As we are using a windows server it has been discovered that this has a built in way of being able to stream data in both uni-cast and multi-cast form. We have managed to date to get the server to stream the data across to several different tools such as VLC media player and it is now hoped that we will be able to stream the data across to the client.
Coding standards manual:
Having discussed coding standards last week, the group discussed the prospects and the use of documenting this into a coding standards manual. The advantages were weighed up but we decided it should be left a little later in the project if it is going to be completed as so far not much coding has been completed, the work has been largely based around configuration of the server and client.
Follow up meeting:
- Time: 1:00pm
- Date: 05/12/13
- Location: Project room